## Slide 1: Romulans from Routerspace
  What Went Well?
    Nothing went well unfortunately due to complications with the database. We had put off the start of the sprint due to other blocks such as schoolwork, work and just not enough time.
    The repository was synced up between each of us.
    We fixed the database problem.
    The team response when the database issue came up and how quickly we were able to resolve it.

## Slide 2: Romulans from Routerspace
  What Can We do to Improve?
    Team – Update the task board more frequently and start earlier. A better understanding of how the project works. Spending more time understanding the languages that build the code.
    Hollie - Make sure the database is populated so we don't run into any issues. Be more reasonable with our hours. What we improved on from sprint 1 was being more familiar with the existing code, although we ran into more issues this sprint
    Austin - Make sure to start earlier just in case we run into issues. I feel like we didn't improve from last sprint only because we ran into so many issues and we were not able to finish many of our tasks.
    Anne - Invest more time in learning the languages(Ruby, CSS, Javascript, etc.) I spent in inordinate amount of time simply figuring out what does what, line by line.
    William - Picking smaller issues that don't require so many dependencies on other chunks of code. I feel as though we didn't improve as much from sprint 1 as we would have liked due to lack of time and busy schedules.
    Kendra - Spend more time learning the database and how to debug it. I feel like we on communication and making sure everyone know what everyone else is doing

## Slide 3: Romulans from Routerspace
  What Might Be Impeding Us from Performing Better?
    Hollie - We haven't met outside of class as much as we did for the first sprint.
    Austin - Approaching the end of the semester, so most of us are a lot busier than before.
    Anne - Not making better use of the tools at our disposal (I.e. the burndown chart).
    William – Not getting started earlier, whilst having a busy schedule.
    Kendra - Starting early, so we can complete the task on time, and have time to debug issues